## Slide 1
Neuro-Symbolic-RAG
A Multi-Hop Agent Framework for Verifiable Scientific Reasoning
Codebase review, achieved results, and submission framing based on the current repository state.
Phase 4 is implemented and evaluated; Phase 5 verifier is implemented and pending final benchmark reporting.
Presenter: Student Name
Current headline
Phase 2 and 3 are strong. Phase 4 is near target with EM 8.8 and F1 19.53.
Prepared on April 7, 2026

## Slide 2
Why This Project
problem -> system -> evidence
Research problem
Multi-hop and scientific questions need more than a single retrieval step. Systems must decompose, route, reason, and verify.
NSRAG answer
Use neural retrieval for evidence, symbolic structure for hop planning, and formal verification for trustworthiness.
What the repo already proves
This is not just an idea. The codebase already implements every major layer from decomposition to verification.
Submission stance: present this as a strong prototype with validated modules and a nearly-complete end-to-end story.
Phase 2 gives explicit and interpretable multi-hop plans.
Phase 3 provides the neuro-symbolic bridge: dense retrieval, optional graph traversal, and SymPy reasoning.
Phase 4 integrates the pipeline into an agent with hop traces, confidence, and final synthesis.
Phase 5 adds a verifier stack, which makes the project stronger than a pure generation baseline.
NSRAG | submission-ready snapshot

## Slide 3
What The Codebase Is
repo structure at a glance
Primary modules
phase1/: naive RAG baseline and FAISS index phase2/: symbolic decomposer and DAG planner phase3/: retrieval router over Qdrant, Neo4j, and SymPy phase4/: multi-hop agent with hop traces and synthesis phase5/: hallucination guard and formal verifier
Supporting assets
eval/: shared EM/F1 harness datasets/ and benchmarks/: HotpotQA, MuSiQue, 2Wiki, TheoremQA loaders vector_db/ and baselines/: external resources and comparisons
Core stack
Groq for LLM calls BAAI bge-base-en-v1.5 for embeddings Qdrant for local vector storage Optional Neo4j graph retrieval SymPy for symbolic solving and verification
Important nuance
The architecture is stronger than the current headline score. The repo already contains early knowledge alignment, graph hooks, solver hooks, and verification gates, but some of those paths are scaffolded or optional in the present benchmark run. That means the project is best framed as a complete prototype with one remaining integration bottleneck.
NSRAG | submission-ready snapshot

## Slide 4
System Pipeline
implemented architecture
Interpretation: the decomposition and retrieval backbone is already convincing; the current gap is turning that structure into stronger exact final answers.
NSRAG | submission-ready snapshot

## Slide 5
Phase-Wise Progress
achieved results as of now
Phase | Module | Achieved Result | Status
1 | Naive baseline | HotpotQA 1000-sample baseline: EM 16.6, F1 35.32 | Complete
2 | Decomposer | DAG validity 100.0 ¦ hop accuracy 100.0 ¦ domain 100.0 | Complete
3 | Hybrid retrieval | Recall@5 84.0 ¦ Recall@10 84.0 ¦ MRR 0.8027 | Complete
4 | NSRAG agent | EM 8.8 ¦ F1 19.53 ¦ avg hops 2.02 | In progress
5 | Formal verifier | Equation checks, CoVe, and attribution guard implemented; final benchmark report still pending | Pending eval
Best headline: phases 2 and 3 are solidly validated; phase 4 is implemented and close to the intended milestone.
NSRAG | submission-ready snapshot

## Slide 6
Current Results
where the project stands today
Strongest evidence
The decomposer and retrieval stack are already convincing and give the project real technical depth.
Current gap
Phase 4 is narrowly below target: EM 8.8 vs 10, F1 19.53 vs 20.
Honest comparison
The simple baseline still beats the current agent on HotpotQA answer quality: EM 16.6 / F1 35.32.
NSRAG | submission-ready snapshot

## Slide 7
What I Think About The Project
balanced assessment
Why it is strong
The project is structurally impressive: it has a phase plan, acceptance gates, reusable evaluation, interpretable traces, and a verifier design. That already makes it more than a toy RAG demo.
What needs work
The agent controller still loses too much quality between retrieval and final synthesis. A lot of the gap looks like orchestration and exactness, not a lack of project vision.
Best framing for submission
Call it a serious neuro-symbolic reasoning prototype with validated decomposition and retrieval, plus a near-complete agent/verifier stack. That claim is ambitious, accurate, and defensible.
Bottom line: the idea is good, the codebase is real, and the remaining gap is concentrated in Phase 4 quality tuning.
NSRAG | submission-ready snapshot

## Slide 8
How To Present This Today
Lead with the architecture and the phase-wise engineering story.
Report decomposition and retrieval as achieved results, not only planned goals.
Describe Phase 4 as implemented, evaluated, and close to target rather than fully complete.
Describe Phase 5 as the verifier pipeline already coded and ready for final reporting.
Say the project is moving from a strong prototype to a full verified reasoning system.
Closing message
NSRAG already demonstrates a real neuro-symbolic multi-hop stack. The most credible submission story is not finished SOTA performance, but a well-built and nearly-complete verifiable reasoning framework.
Practical reminder: remove or rotate any API keys before sharing the repo or slides.
Files generated from current repo artifacts